## Slide 1: Life inside of a startup
Petro Sasnyk
.NET Technical/Team Lead,
@stoune
20/09/2012

## Slide 2: Agenda
The startup
Functionality
Organizational structure #1
Challenges
Organization structure #2
Conclusions

## Slide 3: The startup
Cloud files hosting service which allows:
  Collect web pages, PDFs, Microsoft Office documents, emails, videos, and more
  Organize (put files into hierarchy of categories, add tags, highlight, add notes and auto categorize)
  Share (you can share your library with different people)
  Find (you can find a file based on just about anything you can remember about it)

## Slide 4: Functionality
Backend
Frontend
Windows and Mac extensions (Windows Explorer, Finder)
MS Office addons (Word, Excel, Outlook, PowerPoint)
Browser addons (IE, Firefox, Safari)
iPad application

## Slide 5: Organizational structure #1
Functional teams:
  Backend
  Frontend
  Desktop
  iPad
Decided to use SCRUM

## Slide 6: Organizational structure #1
Pros:
  More solid solution architecture
Cons:
  Cross-team dependency
  Blocking each other
  Latent conflict between teams
  Competition for resources

## Slide 7: Challenges
People management
  Stars
  Not enough of mature people
Source control management
  1-week merges
  Phobia to commit
A lot of overtimes
A lot of R&D, some tasks were not feasible
Estimation was inaccurate

## Slide 8: Organization structure #2
More teams
Teams became universal, no more functional teams
Taking into account team throughput, we used KanBan-like process
Added dedicated analysis phase

## Slide 9: Organizational structure #1
Pros:
  No more team deadlocks
Cons:
  Price to pay was the need for dedicated Integration team
  More complicated integration (Mercurial helped a lot)

## Slide 10: Conclusions
Man is mortal and everyone is doing mistakes, this is normal
People > process
Learn from your mistakes and go further
Do not invent wheels, reusing existing solutions saves a lot
Working for a startup was a very hard job, but it was fun.

## Slide 11: Questions

## Slide 12: Contacts
US Headquarters
12800 University Drive, Suite 410 Fort Myers, FL 33907, USA
Main Tel: 239-690-3111 Main Fax: 239-690-3116
Europe Headquarters
52 V. Velykoho Str.
Lviv 79053, Ukraine
Tel: +380-32-240-9090 Fax: +380-32-240-9080
E-mail: info@softserveinc.com